# Vira Plants - Session Handoff - 2026-04-21

Owner: Sam Morassutti. Model: Claude Opus 4.7 (1M context). Branch: feature/caretaker-mode-phase-2.

# Session summary

- Phase 2 of the Vira Plants caretaker mode is now implemented end-to-end on the owner side. Owners can invite someone by email from Settings - Caretakers - Invite a caretaker. The Edge Function creates a garden_invites row, sends the branded invite email through Resend, and the mobile UI surfaces pending invites with Cancel and Resend controls. No acceptance flow yet - that is Phase 3.

- Working branch: feature/caretaker-mode-phase-2 (not pushed). Base: main.

# Files added or modified

- New: supabase/functions/invite-caretaker/index.ts - the owner-side Edge Function. Decodes JWT, validates input, guards against self-invite / already-invited / already-caretaker, inserts into garden_invites via service role, sends the Resend email, rolls back the invite row if the email send fails.

- New: src/services/caretakerService.ts - typed client wrapper. Exports inviteCaretaker, listMyInvites, listMyCaretakers, cancelInvite, revokeCaretaker, updateCaretakerExpiry for Phase 2. Phase 3+ stubs throw CaretakerError(not_implemented, ...).

- New: src/screens/ManageCaretakersScreen.tsx - Hemlock background, two sections (People caring for your garden, Pending invites), Butter Moon cards with avatar + display name + expiry row, Cancel / Resend / Remove actions, pull-to-refresh, calm empty states, bottom Vermillion CTA Invite a caretaker.

- New: src/screens/InviteCaretakerScreen.tsx - modal. Autofocused email input, optional expiry switch with +/- stepper and tomorrow-minimum guard, Cancel / Send row, inline red error banner mapped exactly to the Phase 2 plans error codes.

- Modified: src/types/navigation.ts - added ManageCaretakers and InviteCaretaker.

- Modified: App.tsx - registered both screens. InviteCaretaker uses presentation: modal.

- Modified: src/screens/SettingsScreen.tsx - new Caretakers nav row.

- New: test-results/phase-2-test.md - full verification record.

- Modified: CLAUDE.md - added Phase 2 completion block, refreshed Current State date to Apr 21, 2026, rewrote Next up list, added Deployment Learnings entries for Resend + FunctionsHttpError.context, and added Implementation Notes for the caretaker invite flow, email body, error mapping, refresh strategy, and expiry stepper.

# Verification results

- npx tsc --noEmit - zero errors.

- Hardcoded hex scan in new code - zero matches. All colors go through viraTheme.colors.*.

- usePlantStore() unselectored check - zero matches.

- any / @ts-ignore check in new code - zero matches.

- iPhone 17 Pro simulator build + launch - succeeded. Bundle com.viraplants.app installed and launched cleanly to the Onboarding screen.

- Edge Function deploy - supabase functions deploy invite-caretaker succeeded against project yxidmviucaaztdnkxxvw.

- Interactive tap-through (sections A through I in test-results/phase-2-test.md) - deferred to human reviewer. The agent cannot reliably drive simulator touches.

# Manual smoke-test checklist for you

- Open the app on the iPhone 17 Pro simulator (already installed).

- Sign in, reach Home, tap the Settings gear, then the new Caretakers row.

- Verify both empty states render (no caretakers, no pending invites).

- Tap Invite a caretaker. Enter sam.morassutti+caretaker@gmail.com or another alias you can check.

- Send. Expect a success alert and the modal to dismiss. Check your inbox inside 30 seconds.

- Confirm the invite row appears in Pending invites with a relative timestamp.

- Cancel the invite - the row should disappear. Re-enter the screen to confirm.

- Try inviting your own signed-in email - expect the inline red error You cant invite yourself.

- Send a second invite to the same alias while the first is still pending - expect Youve already invited this person. Check your pending invites.

- Toggle Set an expiry, adjust the stepper, then Send and verify the invite still appears (the caretaker-access expiry is only surfaced after Phase 3 acceptance).

- Enable VoiceOver and confirm every control announces a useful label.

# What was deliberately not built (per plan)

- Invite acceptance (Phase 3). Stubs for listPendingInvitesForMe / acceptInvite / declineInvite throw not_implemented.

- Garden context / account switching (Phase 4).

- Caretaker notes (Phase 5).

- Push notifications for invites, deep linking from email, real-time subscriptions, reminder-routing column - all explicitly cut per the Decisions Locked table.

# Known ambiguities and decisions made in the moment

- Schema for garden_invites: Migration 003 was applied remotely and is not checked into supabase/migrations/ locally. Columns used by the Edge Function and service are owner_id, invitee_email (lowercased), token, invite_expires_at (default 7d from the function), expires_at (optional caretaker-access expiry), accepted_at, created_at. These match the plans Phase 2 and Phase 3 descriptions. If the live schema differs, the invite insert or the listMyInvites select will error - adjust columns and redeploy.

- Already-caretaker guard loops per caretaker_id through auth.admin.getUserById because profiles does not expose auth.users.email to regular queries. For a typical garden of fewer than a dozen caretakers this is fine; if/when caretaker fan-out grows, replace with a single lookup by email through admin.listUsers or an RPC.

- Error body shape is the new nested { error: { code, message } } per the Phase 2 plan, not the flat { error, message } shape used by analyze-plant. The caretaker client parses both for safety. Keep this consistent in Phase 3 (accept-invite).

- Expiry picker is a simple +/- stepper. Rationale: avoids adding @react-native-community/datetimepicker just for Phase 2. If you want a native picker, it is a one-screen swap with no Edge Function change.

# Operational follow-ups

- After a human interactive smoke test passes, we can start Phase 3 (invite acceptance).

- The RESEND_API_KEY and SERVICE_ROLE_KEY secrets must remain set on the Edge Function. Verify JWT with legacy secret must remain OFF for invite-caretaker.

- No migration work is needed for Phase 2. 003_caretaker_mode.sql is already applied remotely.

- If emails land in spam, review DKIM and DMARC posture in the Resend dashboard before touching code.

# Commits on this branch (all unpushed)

- feat(caretaker): add invite-caretaker Edge Function

- feat(caretaker): add caretakerService client

- feat(caretaker): add ManageCaretakers + InviteCaretaker screens

- feat(caretaker): add Caretakers row to SettingsScreen

- (pending) feat(caretaker): phase 2 - owner invite flow (docs + test results)